Ultimate goals:

- Figure out which finding aids on the server do not currently have TARO records

- Create TARO records for those finding aids

- Identify those finding aids that do have TARO records, but which contain discrepancies between the two versions.

- Reconcile discrepancies between the two versions

Priorities:

- Clarify scope of project - Do we need to worry about the Math archives? Video game archives? Or just the A-Z list?

- Get any other helpful information possible from Stephanie

- Get input from other departments

- Evaluate accuracy/usefulness of CAH TARO->CollectionsNotOnTARO.xls

  - Note: a preliminary examination of 50 randomly selected files from this list revealed that 18 of the 50 had since had TARO records created, so this file should not be considered reliable.

- Remove any empty directories

- Lock down the Masters list while we evaluate its contents?

- Remove duplicate items with keywords "VOID" or "OLD" etc. Also remove separation sheets, cover sheets etc. so that only actual finding aids are left for analysis.

Data analysis options:

- Use the TARO xml data to automatically generate a list of collection titles + TARO register numbers that can then be compared against the Masters list

- Using command line, do a keyword search for "TARO" or "http:" across the Masters directory to eliminate those finding aids that obviously have a TARO record

- Use accession numbers to compare the Masters directory against the TARO directory - those files in the Masters list that don't have an accession number in common with any file on TARO most likely don't have a TARO record.

- The TARO registry records both the TARO number and the title of it's corresponding collection.  The register has been entered in Excel to #1273.  We could just use the existing Excel data, or type up (or OCR?) the remaining 2173 Taro register records. We could then compare this list against the Master's list in Excel and fairly quickly identify which Masters list items don't have a corresponding TARO record.

Data analysis using random sampling:

- Create random sample of finding aids that DO have a TARO record and manually check what percent contain discrepancies with TARO. Are there a lot of discrepancies? Is there a pattern to the discrepancies? This will help us decide how to proceed.

- Create random sample of finding aids created after "CollectionsNotOnTARO.xls" was last updated (2010-ish) and manually check the percent that have a TARO record

- Similarly, create random sample of finding aids for each year and manually check the percent that have a TARO record.

Notes:

- Approx. 7000 files in A-Z on server (though this data hasn't been cleaned up and includes lots of duplicates)

- Of those 7000 files, approximately 377 contain the keyword "VOID" and approximately 91 contain the keyword "OLD"

- Approx. 2900 documents in A-Z do include a text reference to "http:" so they likely have TARO records (see note above about data quality)

- Many of the finding aids that don't obviously have a TARO record are very small- 1 or 2 item inventories.

- We found very few empty directories so this may not make much of a difference.

- The Date Modified field is totally unreliable. Files auto-update upon opening. Can this be disabled?

- Are Word finding aids standardized enough that we could automate some of the XML markup?